## Slide 1: Sprint 8 Report
Issue Type | ID | Summary | Priority | Status | Story Points
Story | ONCC-56 | As a Guest User, I want to have an option to select C# programming language so that I can compile my code written in C# language | Highest | Done | 8
Task | ONCC-69 | Make Presentation slides for final Sprint | High | Done | N/A
Task | ONCC-68 | Update GitHub Wiki Page for all Final Sprint | High | Done | N/A
Story | ONCC-65 | As a New/Existing User, I want to access my compiler on web so that I don’t have to download all IDEs on the local machine | High | Done | 2
Story | ONCC-64 | As a New/Existing User I want the website to be more user-friendly so that I can easily access the compiler | High | Done | 2
Task | ONCC-67 | Update technical paper for final sprint | Medium | Done | N/A
Task | ONCC-66 | Reorganize all the previous sprint documents | Medium | Done | N/A
Bug | ONCC-61 | Layout of the HTML page is disrupted after embedding compiler module in flask web application | Medium | Done | N/A
Task | ONCC-60 | Merging the C# language compiler module with Flask web application | Medium | Done | N/A
Task | ONCC-59 | Make a module to take pre-defined input from user for C# language | Medium | Done | N/A
Task | ONCC-58 | Get the reference of the C# compiler using python pre-processing module | Medium | Done | N/A
Task | ONCC-57 | Installation of C# compiler module on system | Medium | Done | N/A
Task | ONCC-50 | Implementing AWS services i.e., Boto3, AWS authy in Compiler | Medium | Done | N/A
Task | ONCC-42 | Create a LogDB to store logged in user sessions | Medium | Done | N/A
Story | ONCC-41 | As a New/Existing User, I want to have an ability to select New option so that I can create New program | Medium | Done | 1
Task | ONCC-47 | Plan how to prioritize the severity level of the issues, feedback or task. | Low | Done | N/A

## Slide 2: Retrospectives
  Dived deeper on each task to prioritize it.
  Successfully reduced the queue of backlogs by 74 percent.
  Invested time paid off while planning and development as tasks in backlogs got reduced.
What went well
  Although we had good planning and development meeting, we still need everyone to provide more input during discussion and planning. More inputs/suggestion will improve the quality of the task/project.
  Keep Jira task updated with progress and things to do.
What needs improvement for future
  Follow the Scrum principles more thoroughly.
  Start to discuss the progress on each task and re-prioritize or re-allocate the resources during the stand-up on daily basis.
Next Steps
For future