## Slide 1: Sprint 7 Report
Issue Type | ID | Summary | Priority | Status | Story Points
Story | ONCC-36 | As a Guest User, I want to have an option to select C programming language so that I can compile my code written in C language | Highest | Done | 22
Task | ONCC-43 | Embedding compiler into the web Application | Highest | Done | 4
Story | ONCC-51 | As a Guest User, I want to have an option to select C++ programming language so that I can compile my code written in C++ language | Highest | Done | 22
Story | ONCC-37 | As an Existing User, I want the ability to Save my code so that I can retrieve my saved code whenever required | High | Done | 6
Task | ONCC-38 | Create a table for saving code | High | Done | 2
Task | ONCC-53 | Get the reference of the C++ compiler using python pre-processing module | Medium | Done | 7
Task | ONCC-63 | Make a module to take pre-defined input from user for C++ module | Medium | Done | 7
Task | ONCC-54 | Merge C++ language compiler module with Flask web application | Medium | Done | 5
Task | ONCC-52 | Installation of C++ compiler module on system | Medium | Done | 5
Task | ONCC-48 | Merge C language compiler module with Flask web application | Medium | Done | 5
Task | ONCC-46 | Update User Manual | Medium | Done | 3
Bug | ONCC-61 | Layout of the HTML page is disrupted after embedding compiler module in flask web application | Medium | In Progress | 2
Task | ONCC-55 | Update Wiki page on GitHub | Medium | Done | 2
Task | ONCC-44 | Make presentation slides for sprint7 | Medium | Done | 2
Task | ONCC-40 | Fetch saved code from database | Medium | Done | 2
Task | ONCC-45 | Update technical Paper | Medium | Done | 1
Task | ONCC-28 | Update website design and make it more user friendly | Low | Done | 3
Task | ONCC-39 | Update front-end for save feature | Low | Done | 2

## Slide 2: Retrospectives
Successfully addressed all the feedback, comments and concerns in the documentation.
Minimalized the number of tasks based on the priority and severity.
Brain-stormed to find out the risk of meeting the deadline and acted wisely.
What went well
Needs diving deeper on each task to optimize the planning.
Based on severity level prioritize the fixing the issues or addressing the feedback.
Needs to invest more time on discuss while planning and development.
What needs improvement
Schedule a meeting for a detailed discussion on optimizing the planning. Owner : Brandon and Ramesh
Plan how to prioritize the severity level of the issues, feedback or task. Owner : Anchal & Harshada
Come out with the plan how can we improve the discussion on planning and development. Owner :Tushar & Sanath
Next Steps